USABILITY EVALUATION PLAN

CampusNav — Smart Campus Navigation & Assistance System

Advanced Human-Computer Interaction (AHCI) · FAST NUCES, Karachi · Spring 2026

| Prepared by | HCI Design Team — Section A |
| --- | --- |
| Supervisor | TBD |
| Document version | 1.0 — Final |
| Date | May 2026 |
| Prototype | HTML/CSS/JS Interactive Prototype (9 screens) |
| Evaluation method | Moderated think-aloud usability testing |

# 1.  Introduction

This document outlines the usability evaluation plan for CampusNav, a mobile-first web application designed to help students at FAST NUCES navigate the campus, view their timetable, track real-time alerts, and locate facilities such as labs, the library, BCR, GCR, and canteens.

The evaluation follows the principles established in the AHCI course and aligns with ISO 9241-11 usability standards, focusing on effectiveness, efficiency, and satisfaction.

## 1.1  Purpose of Evaluation

The evaluation aims to:

- Identify usability problems before final development handoff.

- Measure task completion rates across eight core user tasks.

- Assess learnability for first-time users (new students).

- Validate the information architecture — especially the Places hub and navigation flow.

- Collect qualitative feedback on the dark/light theme toggle and alert system.

## 1.2  Scope

The evaluation covers the HTML/CSS/JS interactive prototype consisting of nine screens: Login, Dashboard, Campus Map, Timetable, Alerts, Places Hub, Place Detail, Help & Support, and the Wireframes/Design Guide reference documents.

# 2.  Goals & Research Questions

## 2.1  Primary Goals

- Determine whether students can independently locate a classroom within 90 seconds using the map screen.

- Assess whether the Places hub filter system is intuitive without instruction.

- Evaluate whether alert severity (Urgent / Notice / Info) is clearly communicated.

- Measure overall satisfaction using the System Usability Scale (SUS).

## 2.2  Research Questions

- Can a first-year student find their classroom within the first session without training?

- Do users understand the building/floor/room code system (e.g., B4-312)?

- Is the 5-tab bottom navigation discoverable without explanation?

- Does the dark/light theme toggle cause confusion or is it immediately understood?

- Are dismissable alerts (tap to dismiss) intuitive, or do users expect a swipe gesture?

- Can users find the BCR and GCR quickly using category filters?

# 3.  Participants

## 3.1  Sample Profile

A minimum of 5 participants is required for formative usability testing (Nielsen, 1993). We target 8 participants to account for drop-outs and to detect a broader range of issues.

| Total participants | 8 |
| --- | --- |
| Group A | 4 × First-year undergraduates (new to campus — primary users) |
| Group B | 2 × Second/third-year students (familiar with campus layout) |
| Group C | 2 × Faculty / staff members (occasional system users) |
| Gender balance | Minimum 3 participants from each gender |
| Tech literacy | Basic smartphone proficiency required; no prior app experience needed |
| Exclusion criteria | Participants directly involved in the design or development of CampusNav |

## 3.2  Recruitment

- Participants will be recruited via departmental WhatsApp groups and FAST student portal announcements.

- A brief screener form will be shared to confirm eligibility.

- All participants will sign an informed consent form before the session.

- Participants will receive a small token of appreciation (Rs. 100 mobile credit) for their time.

# 4.  Evaluation Methodology

## 4.1  Method — Moderated Think-Aloud Usability Testing

Each session will use the concurrent think-aloud (CTA) protocol in which participants verbalize their thoughts, feelings, and reasoning as they complete tasks. The moderator will use neutral probes to encourage verbalization without leading the participant.

Each session will last approximately 45–60 minutes and will be structured as follows:

- Introduction & consent form (5 min)

- Background questionnaire — demographics, tech literacy (5 min)

- System overview — brief one-sentence description only, no demo (2 min)

- Task scenarios — 8 tasks, think-aloud protocol (25–30 min)

- Post-task SUS questionnaire (5 min)

- Semi-structured debrief interview (8–10 min)

## 4.2  Evaluation Mode

Sessions will be conducted in two modes depending on participant availability:

- In-person: In-person (preferred): Participant uses a laptop/desktop browser opened to prototype.html. Screen recorded using OBS or Loom. Moderator seated 1–2 m away to avoid interference.

- Remote: Remote: Participant shares screen via Google Meet. Moderator observes via video call. Session recorded with participant consent.

## 4.3  Roles

| Moderator | Facilitates the session, reads task scenarios, probes think-aloud verbalization. Does NOT help with tasks. |
| --- | --- |
| Observer / Note-taker | Records errors, hesitations, comments, non-verbal cues. Remains silent during tasks. |
| Technical support | Ensures prototype is running correctly; available remotely for technical issues. |

# 5.  Task Scenarios

Tasks are written as realistic scenarios to avoid priming participants with interface terminology. Each task begins with a brief context sentence.

| # | Task Description | Success Criteria | Time Limit |
| --- | --- | --- | --- |
| T1 | You are a new student. Log into the CampusNav app using your roll number 23K-0737 and password "fast123". | Login page navigated, dashboard reached within 60 s | 60 s |
| T2 | Your first class starts in 10 minutes. Find out which room it is in and what time it ends. | Correct room code and end time identified from dashboard or timetable | 90 s |
| T3 | You need to get to Room B4-312 for your Data Structures lecture. Use the app to find the way. | Map opened, route displayed, building/floor/room read correctly | 90 s |
| T4 | You want to study between classes. Check whether CS Lab 1 is free to use right now. | Places → Labs → CS Lab 1 opened, occupancy/status read | 120 s |
| T5 | You received a notification that your OOP Lab is cancelled. Dismiss that alert from the app. | Urgent alert tapped and dismissed successfully | 60 s |
| T6 | A friend told you there is a Boys Common Room on campus. Find it and see what facilities it has. | BCR-01 found via Places, amenities read from detail page | 90 s |
| T7 | The map shows an incorrect room number. Report this issue to the admin team through the app. | Help screen → issue type selected → description entered → Submit tapped | 120 s |
| T8 | You are using the app outside in bright sunlight. Switch the app to light mode. | Theme toggle (☀️/🌙) tapped, theme changes successfully | 30 s |

# 6.  Usability Metrics

| Metric | Definition | Measurement Method | Target |
| --- | --- | --- | --- |
| Task completion rate | Percentage of participants who complete each task without assistance | Observed success/failure logged per task per participant | ≥ 80% |
| Time-on-task | Time (seconds) from task start to task completion or abandonment | Stopwatch; video timestamp analysis | Within time limit |
| Error rate | Number of incorrect actions, wrong taps, or navigation errors per task | Observer tally sheet; screen recording review | ≤ 2 per task |
| Lostness score | Measure of how much a user deviates from the optimal path (Smith & Mosier) | Page visit log vs optimal path | < 0.4 |
| SUS score | System Usability Scale — 10-item Likert questionnaire, 0–100 scale | Post-session SUS form (digital or paper) | ≥ 68 (Good) |
| Think-aloud themes | Recurring qualitative themes from verbalization and debrief | Affinity mapping of observer notes | Thematic saturation |
| Satisfaction rating | Single question: "Rate your overall experience 1–5" | Post-session questionnaire | ≥ 4.0 / 5.0 |

# 7.  System Usability Scale (SUS) Questionnaire

Participants will complete the standard 10-item SUS after all tasks are finished. Responses are on a 5-point Likert scale (1 = Strongly Disagree, 5 = Strongly Agree).

| # | SUS Item | Response (1–5) |
| --- | --- | --- |
| 1 | I think that I would like to use this system frequently. | ______ |
| 2 | I found the system unnecessarily complex. | ______ |
| 3 | I thought the system was easy to use. | ______ |
| 4 | I think that I would need the support of a technical person to be able to use this system. | ______ |
| 5 | I found the various functions in this system were well integrated. | ______ |
| 6 | I thought there was too much inconsistency in this system. | ______ |
| 7 | I would imagine that most people would learn to use this system very quickly. | ______ |
| 8 | I found the system very cumbersome to use. | ______ |
| 9 | I felt very confident using the system. | ______ |
| 10 | I needed to learn a lot of things before I could get going with this system. | ______ |

SUS Scoring: For odd-numbered items, score = response − 1. For even-numbered items, score = 5 − response. Sum all scores and multiply by 2.5. Scores ≥ 68 are considered acceptable; ≥ 80 = Good; ≥ 90 = Excellent.

# 8.  Session Schedule

| Session | Participant | Date | Time | Mode | Evaluator |
| --- | --- | --- | --- | --- | --- |
| S01 | Participant 1 (1st year) | Week 1, Day 1 | 10:00–11:00 | In-person | Evaluator A |
| S02 | Participant 2 (1st year) | Week 1, Day 1 | 11:30–12:30 | In-person | Evaluator A |
| S03 | Participant 3 (1st year) | Week 1, Day 2 | 10:00–11:00 | In-person | Evaluator B |
| S04 | Participant 4 (1st year) | Week 1, Day 2 | 11:30–12:30 | Remote | Evaluator B |
| S05 | Participant 5 (2nd year) | Week 1, Day 3 | 10:00–11:00 | In-person | Evaluator A |
| S06 | Participant 6 (3rd year) | Week 1, Day 3 | 11:30–12:30 | Remote | Evaluator A |
| S07 | Participant 7 (Faculty) | Week 1, Day 4 | 14:00–15:00 | In-person | Evaluator B |
| S08 | Participant 8 (Staff) | Week 1, Day 4 | 15:30–16:30 | In-person | Evaluator B |

# 9.  Data Collection & Analysis

## 9.1  Instruments

- Observer tally sheet (paper) — errors, hesitations, out-loud comments per task.

- Screen recording — OBS Studio (in-person) or Google Meet recording (remote).

- Think-aloud transcript — audio transcription using Otter.ai or manual notes.

- SUS questionnaire — Google Forms or printed sheet.

- Post-session debrief notes — semi-structured interview, 5 open questions.

## 9.2  Analysis Plan

- Quantitative: Calculate task completion rates, mean time-on-task, error counts, and SUS scores. Plot results in a heatmap table (task × participant).

- Qualitative: Conduct affinity mapping on think-aloud transcripts and debrief notes. Group into themes (navigation confusion, terminology issues, positive moments, suggestions).

- Severity rating: Rate each identified usability problem using a 0–4 severity scale (Nielsen, 1994): 0 = not a problem, 1 = cosmetic, 2 = minor, 3 = major, 4 = catastrophic.

- Reporting: Produce a Usability Evaluation Report listing all problems by severity, with screenshots and recommended redesigns.

## 9.3  Debrief Interview Questions

- What was the most confusing part of the app?

- Was there anything you expected to find that you could not locate?

- How would you describe the app to a friend in one sentence?

- Did the dark/light theme button feel natural? Where would you have expected it?

- If you could change one thing about the app, what would it be?

# 10.  Ethical Considerations

- Informed consent: All participants will sign an informed consent form before the session begins. Participation is entirely voluntary and can be withdrawn at any time.

- Anonymity: No personally identifiable information will be stored alongside session recordings or SUS responses. Data will be anonymised before analysis.

- Data use: Screen recordings will be used only for analysis purposes and will not be shared publicly or on social media.

- Participant welfare: If a participant shows signs of frustration or distress, the moderator will pause and offer a break or terminate the session with no penalty.

- Data storage: All data will be stored on a password-protected institutional Google Drive and deleted after the project is submitted.

# 11.  Nielsen's 10 Heuristics Checklist

Alongside user testing, a heuristic evaluation will be conducted by three evaluators independently reviewing the prototype against Nielsen's 10 usability heuristics.

| Heuristic | Evaluator A | Evaluator B | Notes/Violations |
| --- | --- | --- | --- |
| H1: Visibility of system status | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H2: Match between system and real world | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H3: User control and freedom | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H4: Consistency and standards | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H5: Error prevention | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H6: Recognition rather than recall | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H7: Flexibility and efficiency of use | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H8: Aesthetic and minimalist design | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H9: Help users recognise, diagnose, recover from errors | 0 1 2 3 4 | 0 1 2 3 4 |  |
| H10: Help and documentation | 0 1 2 3 4 | 0 1 2 3 4 |  |

Severity scale: 0 = Not a usability problem | 1 = Cosmetic only | 2 = Minor | 3 = Major | 4 = Catastrophic

# 12.  Deliverables & Timeline

| Deliverable | Responsible | Due |
| --- | --- | --- |
| Wireframes (Low-fidelity) | Design team | Week 1 |
| HiFi design guide (Figma tokens) | Design team | Week 2 |
| Interactive prototype (HTML/CSS/JS) | Dev team | Week 3 |
| Usability Evaluation Plan (this document) | All team | Week 3 |
| Participant recruitment & scheduling | PM | Week 3 |
| Usability testing sessions (8 × 60 min) | Evaluators A & B | Week 4 |
| Quantitative analysis (SUS, task rates) | Evaluator A | Week 5 |
| Qualitative affinity mapping | Evaluator B | Week 5 |
| Heuristic evaluation | All evaluators | Week 5 |
| Usability Evaluation Report | All team | Week 6 |
| Design iteration based on findings | Design & Dev team | Week 7 |
| Final presentation | All team | Week 8 |

# 13.  References

Nielsen, J. (1993). Usability Engineering. Academic Press, Boston, MA.

Nielsen, J. (1994). Heuristic evaluation. In Usability inspection methods (pp. 25–62). John Wiley & Sons.

Brooke, J. (1996). SUS — A quick and dirty usability scale. In P. W. Jordan, B. Thomas, B. A. Weerdmeester, & I. L. McClelland (Eds.), Usability evaluation in industry (pp. 189–194). Taylor & Francis.

ISO 9241-11:2018. Ergonomics of human-system interaction — Part 11: Usability: Definitions and concepts. International Organization for Standardization.

Smith, S. L., & Mosier, J. N. (1986). Guidelines for designing user interface software. MITRE Corporation.

Lewis, J. R., & Sauro, J. (2009). The factor structure of the System Usability Scale. In Human centered design (pp. 94–103). Springer.